*Project Charter*

Appointment System for Game Maker

Version 1.0 approved

Disusun Oleh

Fajar Widhi Arianto – A11.2018.11337

A. Kamal Hidayat – A11.2018.11333

Alvian Bagaswara – A11.2018.13207

R Bagas Satrio Hutomo – A11.2018.11544

Dicky Cahya Putra Ramanda – A11.2018.11283

Teknik Informatika S-1 Fakultas Ilmu Komputer

Universitas Dian Nuswantoro

**Judul Proyek** : **Appointment System for Game Maker**

**Durasi Proyek** : 100 hari

**Tanggal Mulai Proyek** : 25 Maret 2021

**Tanggal Akhir Proyek** : 3 Juli 2021

**Ketua Proyek** : Fajar Widhi Arianto

**Daftar Angota**

|  |  |
| --- | --- |
| 1. | A. Kamal Hidayat |
| 2. | Alvian Bagaswara |
| 3. | R. Bagas Satrio Hutomo |
| 4. | Dicky Cahya Putra Ramanda |

**Latar Belakang**

Banyak Programmer yang ingin terjun dalam Game Maker, tetapi masih mengalami kebingungan dalam menentukan segala hal. Salah satunya ialah Appointment dengan Game Publisher dan Game Designer. Appointment System for Game Maker ini berfokus pada Game Maker yang akan mempermudah dalam Sistem Perjanjian yang dilakukan antara Game Maker dengan Game Publisher dan Game Designer.

Appointment System for Game Maker adalah sistem informasi untuk membuat perjanjian (Appointment) untuk Pembuat Game yang mempertemukan Game Designer dan Game Publisher. Aplikasi ini dapat menampilkan penjadwalan sampai ke level hari/jam tertentu dan membuat janji antara Game Designer dan Publisher.

Dengan Begitu pihak pihak terkait akan diuntungkan karena terjadi kejelasan masalah penjadwalan yang telah ditentukan.

Adapun fungsionalitas yang disediakan oleh Appointmen System for Game Maker antara lain :

* Login sebagai Game Publisher dan Game Designer
* Menampilkan jadwal Game Publisher dan Game Designer
* Membuat janji antara Game Publisher dan Game Designer
* Membuat project yang menghubungkan project dengan appointment
* Melihat review appointment Game Publisher dan Game Designer
* Memberikan notifikasi/reminder
* Memberikan report/log yang bisa di export ke csv.
* Menentukan available time dari Game Publisher

**Ruang Lingkup**

1. **Game Designer**

Mempunyai peran dapat membuat suatu project yang isinya meliputi detail game dan status tambahan tertentu

1. **Game Publisher**

Memiliki peran yang menentukan tersedianya waktu kemudian siap untuk dipublikasikan ke khalayak publik

Project Scope Statement

1. Ruang Lingkup

Appointment System for Game Maker adalah sistem informasi untuk membuat perjanjian(Appointment) untuk Pembuat Game yang mempertemukan Game Designer dan Game Publisher. Aplikasi ini dapat menampilkan penjadwalan sampai ke level hari/jam tertentu dan membuat janji antara Game Designer dan Publisher.Publisher dapat menentukan available time sedangkan Designer dapat membuat suatu project yang isinya meliputi detail game dan status tambahan tertentu.

1. Deskripsi Fungsionalitas

* Login sebagai Game Publisher dan Game Designer
* Menampilkan jadwal Game Publisher dan Game Designer
* Membuat janji antara Game Publisher dan Game Designer
* Membuat project yang menghubungkan project dengan appointment
* Melihat review appointment Game Publisher dan Game Designer
* Memberikan notifikasi/reminder
* Memberikan report/log yang bisa di export ke csv.
* Menentukan available time dari Game Publisher

ID Task Name

Duration

Start

Finish

Predecessors

Resource Names

1

T W T F S

Mar 2 S

# 1 Pembuatan Sistem Game Challenge

1. **1.1 Observasi dan Pengumpulan Data**
2. 1.1.1 Observasi

# 73 days?

**6 days**

1. days

# Thu 3/25/21 Sat 7/3/21

**Thu 3/25/21 Thu 4/1/21**

Thu 3/25/21 Mon 3/29/21

Kepala Project

1. 1.1.2 Pengumpulan Data

# 1.2 Perekrutan Anggota Team

3 days

# 2 days

Tue 3/30/21

# Fri 4/2/21

Thu 4/1/21 3

# Mon 4/5/21 2

Kepala Project Kepala Project

# 6 1.3 Perancangan Database dan UML

1. **days**

**Tue 4/6/21**

**Tue 4/13/21 5**

**Database Manag**

1. 1.3.1 Perancangan Database
2. 1.3.2 Perancangan UML

# 1.4 Perancangan Desain User Interface

3 days

3 days

# 15 days

Tue 4/6/21 Fri 4/9/21 **Wed 4/14/2**

Thu 4/8/21 5

Tue 4/13/21 7

# Tue 5/4/21 6

**1**

**Database Manag Database Manag UI/UX Designer,K**

1. 1.4.1 Perancangan Halaman Login
2. 1.4.2 Perancangan Halaman Utama

1 day

1 day

Wed 4/14/21Wed 4/14/216 Thu 4/15/21 Thu 4/15/21 10

UI/UX Designer UI/UX Designer

12 1.4.3 Perancangan Halaman Dashboard Pelanggan

1 day

Fri 4/16/21

Fri 4/16/21 11

UI/UX Designer

13 1.4.4 Perancangan Halaman Challenge Pelanggan

1 day

Mon 4/19/21Mon 4/19/2112

UI/UX Designer

1. 1.4.5 Perancangan Halaman Input Challenge Pelanggan
2. 1.4.6 Perancangan Halaman Riwayat Challenge Pelanggan

1 day

1 day

Tue 4/20/21 Wed 4/21/21

Tue 4/20/21 13

Wed 14

4/21/21

UI/UX Designer UI/UX Designer

16 1.4.7 Perancangan Halaman Dashboard Game Master

1 day

Thu 4/22/21 Thu 4/22/21 15

UI/UX Designer

1. 1.4.8 Perancangan Halaman Manajemen User Pelanggan Game Master
2. 1.4.9 Perancangan Halaman Verifikasi Challenge Game Master
3. 1.4.10 Perancangan Halaman Ranking Challenge Game Master

1 day

1 day

1 day

Fri 4/23/21

Mon 4/26/21

Tue 4/27/21

Fri 4/23/21 16

Mon 17

4/26/21

Tue 4/27/21 18

UI/UX Designer UI/UX Designer UI/UX Designer

### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

External Tasks External Milestone Deadline

Progress Manual Progress

### Page 1



|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task Name | | Duration | Start | Finish | Predecessors | Resource Names | 1 | | | | | Mar 2 | |
| T | W | T | F | S | S |  |
| 20 | 1.4.11 Perancangan Halaman Manajemen Challenge Game Master | | 1 day | Wed 4/28/21 | Wed 4/28/21 | 19 | UI/UX Designer | **a** |  | | |  | |  |
| 21 | 1.4.12 Review ( Meeting Client ) | | 1 day | Thu 4/29/21 | Thu 4/29/21 | 20 | UI/UX Designer,S |
| 22 | 1.4.13 Revisi | | 3 days | Fri 4/30/21 | Tue 5/4/21 | 21 | UI/UX Designer,K |
| 23 | **1.5 Implementasi Coding & Desain Rancangan Sistem** | | **36 days** | **Wed 5/5/21** | **Wed 6/23/2** | **9** | **Kepala Project,D** |
| 24 | **1.5.1 Implementasi Coding** | | **22 days** | **Wed 5/5/21** | **Thu 6/3/21** | **9** | **Database Manag** |
| 25 | 1.5.1.1 Implementasi Coding Halaman Login | | 2 days | Wed 5/5/21 | Thu 5/6/21 | 22 | Database Manage |
| 26 | 1.5.1.2 Implementasi Coding Halaman Utama | | 2 days | Fri 5/7/21 | Mon 5/10/21 | 25 | Database Manage |
| 27 | 1.5.1.3 Implementasi Coding Halaman Dashboard Pelanggan | | 2 days | Tue 5/11/21 | Wed 5/12/21 | 26 | Database Management,Pro |
| 28 | 1.5.1.4 Implementasi Coding Halaman Challenge Pelanggan | | 2 days | Thu 5/13/21 | Fri 5/14/21 | 27 | Database Management,Pro |
| 29 | 1.5.1.5 Implementasi Coding Halaman Input Challenge Pelanggan | | 2 days | Mon 5/17/21 | Tue 5/18/21 | 28 | Database Management,Pro |
| 30 | 1.5.1.6 Implementasi Coding Halaman Riwayat Challenge Pelanggan | | 2 days | Wed 5/19/21 | Thu 5/20/21 | 29 | Database Management,Pro |
| 31 | 1.5.1.7 Implementasi Coding Halaman Dashboard Game Master | | 2 days | Fri 5/21/21 | Mon 5/24/21 | 30 | Database Management,Pro |
| 32 | 1.5.1.8 Implementasi Coding Halaman Manajemen User Pelanggan Game Master | | 2 days | Tue 5/25/21 | Wed 5/26/21 | 31 | Database Management,Pro |
| 33 | 1.5.1.9 Implementasi Coding Halaman Verifikasi Challenge Game Master | | 2 days | Thu 5/27/21 | Fri 5/28/21 | 32 | Database Management,Pro |
| 34 | 1.5.1.10 Implementasi Coding Halaman Ranking Challenge Game Master | | 2 days | Mon 5/31/21 | Tue 6/1/21 | 33 | Database Management,Pro |
|  | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | |
| Page 2 | | | | | | | | | | | | | | |



**1**



|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task Name | | Duration | Start | Finish | Predecessors | Resource Names | 1 | | | | | Mar 2 | |
| T | W | T | F | S | S |  |
| 35 | 1.5.1.11 Implementasi Coding Halaman Manajemen Challenge Game Master | | 2 days | Wed 6/2/21 | Thu 6/3/21 | 34 | Database Management,Pro |  |  | | |  | |  |
| 36 | **1.5.2 Implementasi Desain** | | **36 days** | **Tue 4/20/21** | **Tue 6/8/21** |  | **Programmer,UI/** |
| 37 | 1.5.2.1 Implementasi Desain Halaman Login | | 3 days | Fri 5/7/21 | Tue 5/11/21 | 25 | Programmer,UI/U |
| 38 | 1.5.2.2 Implementasi Desain Halaman Utama | | 3 days | Tue 5/11/21 | Thu 5/13/21 | 26 | Programmer,UI/U |
| 39 | 1.5.2.3 Implementasi Desain Halaman Dashboard Pelanggan | | 3 days | Thu 5/13/21 | Mon 5/17/21 | 27 | Programmer,UI/U Designer |
| 40 | 1.5.2.4 Implementasi Desain Halaman Challenge Pelanggan | | 3 days | Mon 5/17/21 | Wed 5/19/21 | 28 | Programmer,UI/U Designer |
| 41 | 1.5.2.5 Implementasi Desain Halaman Input Challenge Pelanggan | | 3 days | Wed 5/19/21 | Fri 5/21/21 | 29 | Programmer,UI/U Designer |
| 42 | 1.5.2.6 Implementasi Desain Halaman Riwayat Challenge Pelanggan | | 3 days | Fri 5/21/21 | Tue 5/25/21 | 30 | Programmer,UI/U Designer |
| 43 | 1.5.2.7 Implementasi Desain Halaman Dashboard Game Master | | 3 days | Tue 5/25/21 | Thu 5/27/21 | 31 | Programmer,UI/U Designer |
| 44 | 1.5.2.8 Implementasi Desain Halaman Manajemen User Pelanggan Game Master | | 3 days | Thu 5/27/21 | Mon 5/31/21 | 32 | Programmer,UI/U Designer |
| 45 | 1.5.2.9 Implementasi Desain Halaman Verifikasi Challenge Game Master | | 3 days | Mon 5/31/21 | Wed 6/2/21 | 33 | Programmer,UI/U Designer |
| 46 | 1.5.2.10 Implementasi Desain Halaman Ranking Challenge Game Master | | 3 days | Wed 6/2/21 | Fri 6/4/21 | 34 | Programmer,UI/U Designer |
| 47 | 1.5.2.11 Implementasi Desain Halaman Manajemen Challenge Game Master | | 3 days | Fri 6/4/21 | Tue 6/8/21 | 35 | Programmer,UI/U Designer |
| 48 | **1.5.3 Review ( Meeting Client )** | | 1 day | Wed 6/9/21 | Wed 6/9/21 | 47 | Database Manage |
|  | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | |
| Page 3 | | | | | | | | | | | | | | |





|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ID | Task Name | | Duration | Start | Finish | Predecessors | Resource Names | 1 | | | | | Mar 2 | |
| T | W | T | F | S | S |  |
| 49 | **1.5.4 Revisi** | | 10 days | Thu 6/10/21 | Wed 6/23/21 | 48 | Database Manage |  |  | | |  | |  |
| 50 | **1.6 Pengujian Sistem** | | **7 days** | **Thu 6/24/21** | **Fri 7/2/21** | **23** | **Database Manag** |
| 51 | 1.6.1 Pengujian Sistem Lokal dan Server | | 2 days | Thu 6/24/21 | Fri 6/25/21 | 49 | Database Manage |
| 52 | 1.6.2 Pengkoreksian dan Revisi Sistem | | 4 days | Mon 6/28/21 | Thu 7/1/21 | 51 | Database Manage |
| 53 | 1.6.3 Uji Coba Keseluruhan ( Final ) | | 1 day | Fri 7/2/21 | Fri 7/2/21 | 52 | Database Manage |
|  | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | |
| Page 4 | | | | | | | | | | | | | | |





28, '21

M T W T F S

Apr 4, '21

S M T W T F S

Apr 11, '21

S M T W T F S

Apr 18, '21

S M T W T F S

Apr 25, '21

S M T W T F S

May 2, '21

S M T W T F S

May S

**Kepala Project**

**Kepala Project**

**Kepala Project**

**Database Management,Kepala Project**

**Database Management,Kepala Project**

**UI/UX Designer UI/UX Designer**

**UI/UX Designer**

**UI/UX Designer UI/UX Designer**

**UI/UX Designer**

**UI/UX Designer UI/UX Designer**

**UI/UX Designer**

**UI/UX Designer**

### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

External Tasks External Milestone Deadline

Progress Manual Progress

### Page 5



28, '21

M T W T F S

Apr 4, '21

S M T W T F S

Apr 11, '21

S M T W T F S

Apr 18, '21

S M T W T F S

Apr 25, '21 May 2, '21

S M T W T F S S M T W T F S

May S

## UI/UX Designer

**UI/UX Designer,System Tester & Anal**

**UI/UX Designer,Ke**

**Database**

### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

External Tasks External Milestone Deadline

Progress Manual Progress

### Page 6



28, '21

M T W T F S

Apr 4, '21

S M T W T F S

Apr 11, '21

S M T W T F S

Apr 18, '21

S M T W T F S

Apr 25, '21

S M T W T F S

May 2, '21

S M T W T F S

May S

### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

External Tasks External Milestone Deadline

Progress Manual Progress

### Page 7



|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 28, '21 | | | | | | Apr 4, '21 | | | | | | | Apr 11, '21 | | | | | | | Apr 18, '21 | | | | | | | Apr 25, '21 | | | | | | | May 2, '21 | | | | | | | May S |
| M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S |
|  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |
|  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | | | | | | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Page 8 | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |





|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9, '21 | | | | | | May 16, '21 | | | | | | | May 23, '21 | | | | | | | May 30, '21 | | | | | | | Jun 6, '21 | | | | | | | Jun 13, '21 | | | | | | | Jun 2 S |
| M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S |
|  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |
|  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |
|  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | | | | | | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Page 9 | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |





9, '21

M T W T F S

May 16, '21

S M T W T F S

May 23, '21

S M T W T F S

May 30, '21

S M T W T F S

Jun 6, '21

S M T W T F S

Jun 13, '21

S M T W T F S

Jun 2 S

## alyst,Kepala Project

**Kepala Project,System Tester & Analyst**

**Management,Programmer**

**Database Management,Programmer Database Management,Programmer**

**Database Management,Programmer**

**Database Management,Programmer**

**Database Management,Programmer**

**Database Management,Programmer**

**Database Management,Programmer**

**Database Management,Programmer**

**Database Management,Programmer**



### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

### Page 10

External Tasks External Milestone Deadline

Progress Manual Progress

9, '21

M T W T F S

May 16, '21

S M T W T F S

May 23, '21

S M T W T F S

May 30, '21 Jun 6, '21 Jun 13, '21

S M T W T F S S M T W T F S S M T W T F S

Jun 2 S

## Database Management,Programmer

**Programmer,UI/UX Designer Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Programmer,UI/UX Designer**

**Database Management,Kepala Project,Pr**



### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

### Page 11

External Tasks External Milestone Deadline

Progress Manual Progress

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 9, '21 | | | | | | May 16, '21 | | | | | | | May 23, '21 | | | | | | | May 30, '21 | | | | | | | Jun 6, '21 | | | | | | | | Jun 13, '21 | | | | | | | Jun 2 S |
| M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | | F | S | S | M | T | W | T | F | S |
|  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | |  | | | | | | | | | | |
|  | | |  | | | | | | | | | | | |
|  | | | | | |  | |  | | | | |  | |
|  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | | | | | | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Page 12 | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |





|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 20, '21 | | | | | | Jun 27, '21 | | | | | | | Jul 4, '21 | | | | | | | Jul 11, '21 | | | | | | | Jul 18, '21 | | | | | | | Jul 25, '21 | | | | | | | Aug S |
| M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S |
|  | | | | |  | |  | | | | |  |  |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |
|  | | | | |  | |  | | | | |  |
|  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | | | | | | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Page 13 | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |





20, '21

M T W T F S

Jun 27, '21

S M T W T F S

Jul 4, '21

S M T W T F S

Jul 11, '21

S M T W T F S

Jul 18, '21

S M T W T F S

Jul 25, '21

S M T W T F S

Aug S



### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

### Page 14

External Tasks External Milestone Deadline

Progress Manual Progress

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 20, '21 | | | | | | Jun 27, '21 | | | | | | | Jul 4, '21 | | | | | | | Jul 11, '21 | | | | | | | Jul 18, '21 | | | | | | | Jul 25, '21 | | | | | | | Aug S |
| M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S | S | M | T | W | T | F | S |
| **rogrammer,** | | | **System** | | **Tester** | | **& Analyst,UI/UX Des** | | | | | **igne** | **r** |  | | | | |  | |  | | | | |  | |  | | | | |  | |  | | | | |  | |
|  | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21 | | | | | | | | Task Inactive Summary External Tasks  Split Manual Task External Milestone  Milestone Duration-only Deadline  Summary Manual Summary Rollup Progress  Project Summary Manual Summary Manual Progress  Inactive Task Start-only  Inactive Milestone Finish-only | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
| Page 15 | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |





20, '21 Jun 27, '21 Jul 4, '21 Jul 11, '21 Jul 18, '21

M T W T F S S M T W T F S S M T W T F S S M T W T F S S M T W T F S

Jul 25, '21

S M T W T F S

Aug S

## Database Management,Kepala Project,Programmer,System Tester & Analyst,UI/UX Designer

**Database Management,Kepala Project,Programmer,System Tester & Analyst,UI/UX Designer**

**Database Management,Kepala Project,Programmer,System Tester & Analyst,UI/UX Designer Database Management,Kepala Project,Programmer,System Tester & Analyst,UI/UX Designer**



### Project: PPL4611\_KELOMPOK6\_ Date: Wed 3/24/21

Task Split

Milestone Summary Project Summary Inactive Task

Inactive Milestone

Inactive Summary Manual Task Duration-only

Manual Summary Rollup Manual Summary

Start-only Finish-only

### Page 16

External Tasks External Milestone Deadline

Progress Manual Progress